GRAND COUNTY AIRPORT BOARD

REGULAR MEETING

## MINUTES

September 19, 2022 @ 5:00 p.m.

County Commission Chambers, 125 E. Center Street

Moab, UT 84532

- Call to Order

- The meeting was called to order at 5:02 p.m.

Chair Jody Patterson announced that Ben Byrd had resigned, effective today.

Members present: Jody Patterson, Jason Taylor (Moab City Rep.), Jenny Gleason (Travel Council Rep.). Bill Hawley attended via Zoom.

- Members not present: Norm Knapp, Mary McGann (County Rep.)

- Others present: Airport Director Tammy Howland, Assistant Tara Collins, Armstrong consultants Eric Rivera, Justin Pietz, and Chris Nocks.

- General Business

- Interview applicant for the Airport Board.

Patterson interviewed Laurel Catto for one of the two vacancies, skipping questions that were already covered on her application. Ms. Catto said she is looking forward to learning what challenges the airport faces.

- Approve minutes of August 15, 2022 Special Meeting: Motion by Taylor to approve the minutes of 8/15/22, seconded by Gleason, approved 4-0.

Gleason announced that she would be abstaining from the vote on item E.4. (Redtail lease of Lot 118)

- Safety Report / Director’s Report:

Howland told about the 9/11 commemoration activities by our 3 ARFF guys.

She reported that in August, the self-serve jet A had a leak in the pipe fittings, so they had to shut that down completely, it has been fixed. Then self-serve 100 went down, and has been fixed. They replaced the door handle on the terminal ramp. The ARFF garage door had a repair issue, Archie fixed that. He also fixed the bi-fold door on Hangar B. They had some instances where doors were left unsecured at the terminal, and the cameras were down during that time.

Fire extinguisher inspections were completed. They are preparing for the big FAA inspection, it will be Oct. 11-14. The Airport will have its pavement inspected. Howland went over the flight schedule.

- Airport Monthly Data Report - August 2022

Taylor asked about the daily 2 flights, how back-to-back they are. Howland said that in October, they would spread apart more. She also said a lot of the problem is on the Denver and SLC ends (staffing). Howland said the process of scheduling flights is way complex.

Howland discussed the monthly stats.

- Citizens to be Heard - None.

- Discussion Items

- Agreements:

  - New lease for Lot 118 for Foundation Partners, LLC - Transferring from Redtail Air, who currently holds the lease for Lot 118.

Rusty Robinson bought the hangar construction materials from Redtail Air, and Redtail would like to transfer their existing lease to Foundation Partners. Gleason said this is a new LLC. The Board members said that they had no issues with this.

  - Drafting Agreements for Uber, Lyft, and Turo.

Howland said that Uber & Lyft have geo-fencing, so every time theirs come on the airport, they track it. For Turo, it will probably be a flat rate based on the number of cars, then if they add cars, we’ll charge more per car. St. George shared their template agreement for these companies with us.

Taylor described how he has found Turo vehicles in the rental car parking spaces. Howland mentioned that in the agreements we are drafting, we will specify where these companies’ drivers should put their cars at the Airport. She said Turo has been cooperative so far.

- Project Reports

  - Hangar A roof repairs (estimate doubled in price).

Archie had asked if he could get some of the payment up front, to pay for the product. This repair is long overdue.

  - SRE Building.

Rivera said that they would break ground in late October.

  - Terminal Modification.

Howland is working on getting the RFP out this week. They’re hoping to have that work done by January.

  - ALP Update.

Howland said they need to form a Technical Advisory Committee (TAC), of probably 5-7 people. She wants one member to be from the Building Department, and definitely an Airport Board member, and herself. This committee will be more like the dream department, and not really developing the final plan. Patterson wondered if someone from the general public would be a good idea. Howland said if they had some aviation background, maybe, but otherwise, probably not.

Someone from Armstrong said both UDOT Aeronautics and the FAA are already part of this team. Howland clarified they would be the final readers of the Plan, not involved in these early stages. Taylor suggested someone from Skydive Moab, or someone who has a hangar out here. Howland said that was possible. Pietz said typical members are stakeholders at the airport, hangar owners, FBO, airline. Taylor said Ben Alter from economic development would be a good candidate. Pietz said they could have an open house after some ideas are developed, so the public can be involved and informed. Howland has a sample letter, provided by Armstrong, to send to possible candidates of the TAC.

- Action Items: Discussion and Consideration (some for Recommendation to County Commission with approvals subject to limitation)

- Appointing a Vice-Chair.

Patterson said since they have 2 new Board members coming in, that they should wait until they’re on board. Motion by Taylor to table until they have a full board, seconded by Gleason, approved 4-0.

- Approving applicant Laurel Catto for recommendation to the County Commission, to fill the Airport Board vacancy.

Motion by Taylor to approve Laurel Catto, seconded by Gleason, approved 4-0.

- Approving Letter of Intent to terminate Moab Express’s terminal lease and create a new lease with a 5-year term and increase in space for a new kiosk.

Howland said Tom McKay asked for a longer term lease, and he wants to build a nicer desk. He’s basically on a month-to-month lease. Patterson pointed out that the letter only says he wants a new lease, not that he wants to terminate the old one. After discussion about making these County actions clear and clean, Howland said she will get from McKay a revised letter that says he wants to terminate his current lease, and then wants a new lease. (Postponed)

- Approving starting a draft of a new lease for Lot 118 for Foundation Partners, LLC, provided they can prove their legal existence, signatory authority, and financial records. (Redtail Air currently holds the lease for Lot 118.)

Hawley said the Board is not ready for this, not enough info. Patterson clarified that this is just to start drafting a new lease. Discussion re: transfer of lease versus terminating Redtail’s lease and signing a new lease. Howland said the County Attorney won’t do a transfer of a lease, only a termination and new lease, mainly so that we are using the current lease template.

Hawley discussed the desirability of Lot 118, and whether we would need more notice to or input from the public before allowing one hand-picked company to lease it. Howland pointed out that there is precedent for this. Hawley pointed out the difference between a transfer and a new lease in this regard, and also that some of those past transfers were company name changes. The group consensus was that this is in actuality a “transfer”, we’re just using the term “new lease” because we have a new, better template. Motion by Taylor to approve staff starting a new lease draft, seconded by Hawley, approved 3-0, with Gleason abstaining.

- Approving the idea of having the new (unbuilt) garages at the airport to be built with the stipulation that the builder, Airport Garage Company, LLC (Bill Prather) is responsible for relocating and/or dismantling the garages, at no cost to the airport, if that location is ever needed for some other airport use.

Howland said that Prather has so much demand for airport garages, he has come to the airport with this offer to cover costs of relocating the garages. Howland said this is basically waiting for the ALP. Howland explained they would be located on the eastern edge of airport property, at the far end of the parking lot. He wants to be within walking distance of the terminal. Patterson suggested the contract should explicitly say that it was Prather’s idea. Gleason suggested that we specify an amount of time to allow for him to dismantle the garages. Motion by Taylor to approve the idea, seconded by Gleason, approved 4-0.

- Forming a Technical Advisory Committee (TAC) for the Airport Layout Plan (ALP) Update - appointing members from the Airport Board - Skipped.

- Approving final Scope of Work for a Rent Study at Canyonlands Regional by Armstrong Consultants for $16,850, or else consideration of an alternate company to do this study. This will be on the 9/20 County Commission meeting agenda (See Agenda Summary written by Christina Sloan).

The work will be done by Aviation Management Consulting Group. Howland said Chris Baird told her the funding was available. Pietz said it takes 3-4 months to complete the Study. Patterson said he had looked at some of these studies over the last weeks, and became more positive about this company, although it still seems expensive.  Collins clarified that unlike what the agenda says, this item will not be on the 9/20 Commission meeting. Taylor and Gleason said this study was needed for the big scheme of things, and there’s no other way to easily get this data. Hawley said he doesn’t think this Study is needed, that the product doesn’t justify the expense. Taylor asked when a study was last done, and Howland said back in 2015, Judd Hill had called around to some other airports, so basically this study has never been done for this airport. Motion by Taylor to approve, seconded by Gleason, approved 3-1, with Hawley voting no.

- Reports:

- County Commission (McGann absent)

- City of Moab (Taylor had nothing to report)

- Travel Council - Gleason said they are working on the budget, and strategic planning for the 1, 3, and 5 year grant update. Regarding the grant for floods, they didn’t get enough applicants for that.

- Solar Committee - Jenny Gleason, Bill Hawley, and Tara met with Tammie Bostwick, Sean Moen, and Chris of Utah Clean Cities (UtahCleanCities.org)

Hawley said it was a good meeting, and they discussed lots of great resources. Hawley said a new bill was passed by Congress to help fund solar projects, that 30% could be paid for through that bill.

- Hangar Development Committee - Howland said that is stalled right now.

- Tenant Updates - Gleason said it was a busy weekend, with record fuel sales. On October 6-9, a bunch of helicopters will come to CNY, they chose Redtail.

- Other reports for Airport Board - None

- Future Considerations - Skipped

- Solar Grants

- Hangar Leases

- SITLA land swap

- Closed Session, if necessary

- Adjourn - The meeting was adjourned at 6:57 p.m.

Submitted by: Tara Collins